Serhii Sokyrko

Fontys ict  Advanced Software

Project overview – world cup drinking

Table of Contents

1. Context Description	2

2. Functional and Non-Functional Requirements	2

2.1 Functional Requirements (FRs)	2

2.2 Non-Functional Requirements (NFRs)	3

3. Process Description	4

3.1. Sprint 1	4

Phase 1 – Research and Architecture Design	4

Phase 2 – Technology Evaluation and Prototype Setup	5

Phase 3 – Observability and DevOps Foundation	5

Phase 4 – Security and Data Considerations	5

4. Next Steps (Sprint Roadmap)	6

4.1 Sprint 1 – Completed	6

4.2 Sprint 2 – Planned	6

4.3 Sprint 3 – Planned	6

4.4 Sprint 4 – Planned	6

4.5 Sprint 5 – Planned	6

| Version | Date | Author | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 04/10/2025 | Serhii Sokyrko | First version of portfolio and structure of the document | Finished |

## 1. Context Description

Before the start of this project, there was no scalable technical foundation for hosting a large-scale, gamified competition such as World Cup Drinking—a concept demonstrating how thousands of users could participate simultaneously in real-time social challenges.

The improvement opportunity lies in designing and implementing a cloud-native, event-driven microservice architecture that can:
• handle thousands of concurrent user interactions with minimal latency;
• remain observable and maintainable under realistic loads;
• comply with modern quality standards for scalability, security, and data protection.

The system is built as a walking skeleton: a minimal but complete vertical slice connecting frontend, backend, and infrastructure. It demonstrates how messages flow from client actions through an ingest service, event bus (Redpanda), projection layer, and finally into a Redis-based leaderboard displayed on the frontend. This foundation will evolve in later sprints into a fully functional global competition platform.

# 2. Functional and Non-Functional Requirements

## 2.1 Functional Requirements (FRs)

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-1 | User Presence Tracking | The system shall track each user’s online/offline status in real time using heartbeats. | High |
| FR-2 | Leaderboard Generation | The system shall generate and update a global leaderboard of active users. | High |
| FR-3 | Event Ingestion | The backend shall ingest user actions ('join', 'drink', etc.) as messages through Redpanda. | High |
| FR-4 | Analytics Data | The system shall store anonymized metrics about user participation (e.g., average activity). | Medium |
| FR-5 | Health Monitoring | Each service shall expose /health endpoints for Prometheus monitoring. | Medium |
| FR-6 | Manual Heartbeat Trigger | The frontend shall allow sending manual heartbeats for testing latency and TTL. | Low |
| FR-7 | Cloud Deployment | The complete stack shall run on a public VM or cloud platform (e.g., Fly.io). | Medium |
| FR-8 | Multi-region Extension | The system shall support configuration for multiple geographic regions in later sprints. | Low |

## 2.2 Non-Functional Requirements (NFRs)

| ID | Category | Requirement | Measurable Target |
| --- | --- | --- | --- |
| NFR-1 | Performance | 95% of requests should complete within 100 ms. | p95 < 100 ms under 1500 RPS |
| NFR-2 | Scalability | The architecture must support horizontal scaling via container replicas. | Verified by k6 cloud tests |
| NFR-3 | Availability | Core services must achieve at least 99.5% uptime. | Monitored via Grafana alerts |
| NFR-4 | Security | All endpoints must use TLS and API key or token-based auth. | OWASP Top 10 compliant |
| NFR-5 | Observability | Metrics and traces must be exposed to Prometheus/Grafana. | 100% endpoints instrumented |
| NFR-6 | Maintainability | Services should be independent, small, and deployable separately. | < 500 LOC per service, CI/CD verified |
| NFR-7 | Compliance | Data handling must comply with GDPR (anonymization, minimal retention). | Verified via data classification checklist |
| NFR-8 | Cost Efficiency | Entire setup must operate within a zero-budget or student-tier cloud plan. | < €10/month cloud estimate |

# 3. Process Description

## 3.1. Sprint 1

### Phase 1 – Research and Architecture Design

At project kickoff, several architectural patterns were compared: monolith, modular monolith, and microservices. Because the goal is worldwide scalability and team-independent development, the microservice + messaging approach was selected. During technology evaluation for the event bus, Redpanda was chosen over Apache Kafka for this student project.

Decision: Redpanda (Kafka API-compatible)
• Single-binary C++ implementation → simpler local/cloud deployment via Docker Compose; no ZooKeeper and lower ops burden.
• Full Kafka API compatibility → keeps the Kafka ecosystem (producers/consumers, partitions, consumer groups) without extra complexity.
• Lower resource footprint → better fit for a zero-budget VM while preserving a path to multi-partition scaling.
• Clear upgrade path → migration to managed Kafka possible later with minimal code changes.

C4 diagrams (Context, Container, Component) were created to visualize service boundaries and communication flow. Non-functional requirements were explicitly defined (performance p95 < 100 ms, availability 99.5 %, GDPR compliance). An Architecture Decision Record (ADR) documents this choice and links to the Technology Justification note.

### Phase 2 – Technology Evaluation and Prototype Setup

A local environment was implemented using Docker Compose, containing:
• Gateway (Traefik) for routing + TLS
• Ingest Service (Spring Boot) publishing GameActionV1 events to Redpanda
• Projector Service (consumer → updates Redis ZSET/HLL)
• Query Service (serves leaderboard and metrics; SSE for live updates)
• Redis, Prometheus, Grafana, and k6

This stack validates end-to-end communication, serialization, and observability. It also allows fast iteration and measurement of latency under load while keeping deployment cost-free.

### Phase 3 – Observability and DevOps Foundation

Prometheus + Grafana dashboards were configured to monitor p50/p95 latency, RPS, Redis operations, and service health. A GitHub Actions pipeline automates build, test, containerization, and deployment to a free cloud VM. k6 baseline and spike tests verified stability up to ≈1500 RPS with zero errors and p95 < 100 ms locally. This phase proved the architecture is both observable and verifiable via continuous integration.

### Phase 4 – Security and Data Considerations

Security by design was introduced early:
• API key authentication on ingest endpoints
• Rate limiting (Bucket4j)
• TLS via Traefik
• Pseudonymized user IDs
Sensitive logs were redacted, and secrets managed through GitHub Actions Secrets. Data classification identified non-personal event data stored temporarily and anonymized leaderboard aggregates for analytics. These decisions balance GDPR compliance, performance, and operational simplicity within a student budget.

Note: The Gateway (Traefik) component is defined in the architecture but not yet implemented. Additionally, the C4 architectural diagrams (Context, Container, Component, and Code views) are planned deliverables and will be added to the portfolio in later iterations once finalized. The GitHub repository containing all implemented services, Docker Compose configuration, and CI/CD workflows is available here:
GitHub – Individual Semester 6 / WCD Platform

# 4. Next Steps (Sprint Roadmap)

## 4.1 Sprint 1 – Completed

Architecture skeleton implemented; Docker Compose environment ready; Basic event flow (Ingest → Redpanda → Redis → Query) verified; CI/CD prototype working; k6 baseline, Grafana monitoring; Documentation completed.

## 4.2 Sprint 2 – Planned

Implement domain event schema and scoring rules; improve Redis projections; Automate GitHub Actions build + deploy; extend Grafana dashboards.

## 4.3 Sprint 3 – Planned

Deploy to Fly.io or VM; add scalability tests; configure alert rules; Implement session tracking; cloud cost estimation.

## 4.4 Sprint 4 – Planned

Integrate JWT authentication; add analytics consumer; strengthen SAST/DAST scans; Conduct soak and resilience tests.

## 4.5 Sprint 5 – Planned

Final integration and documentation cleanup; run full load test and collect evidence; Prepare final demo and portfolio submission.