# LESSONS LEARNED: PROJECT FOLDER DELETION INCIDENT

## INCIDENT SUMMARY

During the development of the LazyTrader ATM group project, I accidentally deleted the entire group project folder from my local machine without having it backed up on GitHub. This document reflects on the incident, recovery attempts, and lessons learned.

## WHAT HAPPENED

### The Mistake

Date: Late October 2025 Context: Working on restructuring the project directory

I was reorganizing files in my workspace and accidentally deleted the entire lazytrader-atm/ folder containing: - Complete source code for all services (ATMService, TestService, ReportService, react-client) - Docker configurations - Database schemas - Documentation - Weeks of development work

Critical Error: The project was NOT under Git version control at the time of deletion. I had been developing locally without committing to a remote repository, intending to set up GitHub “later.”

Impact: - ❌ Complete loss of all local code - ❌ No Git history to restore from - ❌ No remote backup - ❌ Potential loss of weeks of development progress

## RECOVERY ATTEMPTS

### Attempt 1: IntelliJ IDEA Local History

Tool: IntelliJ IDEA built-in Local History feature Rationale: IntelliJ keeps a local history of file changes even without Git

Process: 1. Reopened IntelliJ IDEA 2. Attempted to access Local History via: - Right-click on project location → Local History → Show History - File menu → Local History

Result: ❌ FAILED - IntelliJ could not locate the project because the entire folder was deleted - Local History is tied to the project structure, which no longer existed - Cannot access Local History without at least having the project root folder

Lesson: IntelliJ Local History only works if you have the project structure intact. It cannot recover completely deleted folders.

### Attempt 2: Disk Recovery Tool (Recuva / EaseUS Data Recovery)

Tool: Recuva (free) and EaseUS Data Recovery Wizard (trial) Rationale: Attempt to recover deleted files from the hard drive

Process: 1. Downloaded and installed Recuva (free disk recovery tool) 2. Ran deep scan on the drive where the project was located (C:\Users\123se\workspace\) 3. Searched for files by extension: .py, .tsx, .yml, .java 4. Also tried EaseUS Data Recovery Wizard for a second opinion

Result: ❌ FAILED - Found some unrelated files from previous deletions - Could not find the specific project files - Likely reasons for failure: - SSD drive with TRIM enabled (Windows automatically deletes file references on SSD) - Files were overwritten by subsequent operations - Too much time had passed (several hours of active computer use)

Lesson: File recovery tools have limited effectiveness on modern SSDs with TRIM enabled. Deleted files are often immediately marked as free space and overwritten.

### Attempt 3: Windows File History / Shadow Copies

Tool: Windows built-in File History and Shadow Copies Rationale: Windows might have automatic backups enabled

Process: 1. Right-clicked on workspace folder (parent folder) → Properties → Previous Versions 2. Checked for Shadow Copies or File History backups 3. Checked Windows Settings → Update & Security → Backup → File History

Result: ❌ FAILED - File History was NOT enabled on my system - No shadow copies available for the workspace folder - Windows 11 requires manual File History setup, which I had not done

Lesson: Windows File History must be manually enabled and configured. It does not work by default.

## WHAT I DID TO RECOVER

Since all recovery attempts failed, I had only one option:

✅ Rebuild the project from scratch

Fortunately: 1. Team had a shared repository - My teammates had pushed their work to a shared Git repository 2. I had recent screenshots - Screenshots in Slack/Discord showed code snippets 3. I had my notes - Documentation in PROJECT_TASKS.md detailed what I had implemented 4. RabbitMQ/MinIO/Database still had data - Docker volumes were not deleted, so test data and configurations were intact

Recovery Process: 1. Cloned the team’s Git repository to get the base project structure 2. Re-implemented my contributions based on: - PROJECT_TASKS.md documentation - Code screenshots from team chat - Memory of recent implementations - Pair programming sessions where teammates had seen my code 3. Reviewed Docker logs to understand what configurations were needed 4. Re-tested all features to ensure nothing was missed

Time Lost: ~2 days to fully recover and re-implement all my contributions

## LESSONS LEARNED

### 1. Always Use Git from Day 1

Mistake: I delayed setting up Git, thinking “I’ll do it later when the code is cleaner.”

Lesson: Initialize a Git repository on the FIRST day of any project, no matter how small or messy.

Action Taken:

# Now I ALWAYS run this immediately:
git init
git add .
git commit -m "Initial commit"
git remote add origin <github-url>
git push -u origin main

### 2. Commit and Push Frequently

Mistake: Even when I used Git locally, I didn’t push to remote regularly.

Lesson: Push to GitHub/GitLab at least once per day, or after every significant feature.

New Habit: - Commit after every feature or bug fix - Push to remote at end of each work session (even if code isn’t perfect) - “Commit early, commit often, push immediately”

### 3. Enable Automatic Backups

Mistake: Windows File History was not enabled. No automatic backups.

Lesson: Configure automatic backups on all development machines.

Action Taken: - ✅ Enabled Windows File History to external drive - ✅ Configured OneDrive to sync important folders (workspace, documents) - ✅ Weekly manual backups to external SSD

### 4. IntelliJ Local History is NOT a Backup

Mistake: I thought IntelliJ Local History would save me.

Lesson: Local History only works for individual file changes, not folder deletions. It requires the project structure to exist.

Implication: Never rely solely on IDE features for backup. Always use Git + remote repository.

### 5. Disk Recovery Tools Have Limitations

Mistake: I assumed file recovery tools could recover any deleted file.

Lesson: Modern SSDs with TRIM make file recovery nearly impossible after deletion. HDD recovery is more reliable, but SSD recovery is not.

Implication: Prevention is better than cure. Deleted files on SSD are often unrecoverable.

### 6. Document Everything

Fortunate Decision: I had been maintaining PROJECT_TASKS.md with detailed notes on everything I implemented.

Lesson: Comprehensive documentation saved me. Without it, I would not have remembered all the features, configurations, and fixes I had implemented.

New Habit: - Maintain detailed documentation of all work - Take screenshots of complex implementations - Keep a daily work log

### 7. Team Collaboration Saved Me

Fortunate Decision: Working in a team meant others had copies of shared code.

Lesson: Team collaboration is not just about dividing work—it’s also a natural backup system.

Implication: Always share code with teammates via Git, even work-in-progress features.

## PREVENTIVE MEASURES IMPLEMENTED

### Immediate Actions (Implemented):

- ✅ Git from Day 1 - All projects now start with git init immediately

- ✅ Push daily - Commit and push at least once per day

- ✅ Enabled Windows File History - Automatic backups to external drive

- ✅ OneDrive sync - Workspace folder synced to cloud

- ✅ Weekly external backups - Manual backups to external SSD

### Long-Term Habits:

- ✅ 3-2-1 Backup Rule:

  - 3 copies of data (local, Git remote, external drive)

  - 2 different media (SSD + Cloud)

  - 1 offsite copy (GitHub/GitLab)

- ✅ Git Workflow:

  - Commit after every feature (git commit -m "feature: description")

  - Push at end of each work session

  - Use branches for experiments

  - Never work on main branch directly

- ✅ Documentation Discipline:

  - Update PROJECT_TASKS.md or CHANGELOG.md daily

  - Document complex implementations immediately

  - Take screenshots of working features

  - Keep a daily work log

## PROFESSIONAL GROWTH

### What This Incident Taught Me:

Technical Lesson: - Understand the limitations of recovery tools (especially on SSDs) - Know the difference between local history, version control, and backups - Configure development environment with safety nets from day 1

Professional Lesson: - Mistakes happen—what matters is how you recover - Transparency with team (I immediately told teammates about the deletion) - Accountability (I took full responsibility and worked to recover) - Problem-solving under pressure (systematic troubleshooting of recovery options)

Personal Lesson: - Don’t procrastinate on important setup tasks (like Git) - “I’ll do it later” is a risky mindset for critical workflows - Prevention is 100x easier than recovery

## CONCLUSION

While losing the project folder was a stressful and frustrating experience, it became a valuable learning opportunity. The incident reinforced the importance of: - Version control from day 1 - Frequent commits and pushes - Automated backups - Comprehensive documentation - Team collaboration

Key Takeaway: This incident taught me that professional software development requires discipline in backup and version control practices. The time spent setting up Git and backups is trivial compared to the time lost recovering from a deletion.

I am now significantly more careful with: - ✅ Git workflow discipline - ✅ Backup strategies - ✅ Documentation practices - ✅ Awareness of recovery limitations

This will never happen again.