Serhii Sokyrko

Fontys ict  Advanced Software

Project overview – world cup drinking

Table of Contents

1. Context Description	3

2. Functional and Non-Functional Requirements	3

2.1 Functional Requirements (FRs)	3

2.2 Non-Functional Requirements (NFRs)	8

3. Process Description	10

3.1. Sprint 1	10

Phase 1 – Research and Architecture Design	10

Phase 2 – Technology Evaluation and Prototype Setup	11

Phase 3 – Observability and DevOps Foundation	11

Phase 4 – Security and Data Considerations	11

3.2. Sprint	12

Phase 1 - Cloud Deployment and Infrastructure	12

Phase 2 - Security Implementation	12

Phase 3 - Documentation and Architecture Analysis	13

Phase 4 - Testing and Quality Assurance	13

3.3. Sprint 3	14

Phase 1 - Auto-Scaling and Cloud Maturity	14

Phase 2 - Security Testing and Validation	14

Phase 3 - Observability and Resilience	15

Phase 4 - GDPR Implementation and Data Compliance	15

3.4. Sprint 4	16

Phase 1 - Advanced Authentication and Authorization	16

Phase 2 - Event Sourcing and Advanced Architecture	17

Phase 3 - SLO/SLI Monitoring and Production Readiness	17

Phase 4 - Advanced Load Testing and Stress Testing	17

Phase 5 - Security Hardening and Final Audit	18

Phase 6 - Multi-Region Resilience and Disaster Recovery	18

Phase 7 - Documentation and Portfolio Compilation	19

4. Next Steps (Sprint Roadmap)	20

4.1 Sprint 1 – Completed	20

Key Achievements:	20

4.2 Sprint 2 – Planned	20

4.3 Sprint 3 – Planned	21

4.4 Sprint 4 – Planned	21

4.5 Sprint 5 – Planned	22

| Version | Date | Author | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 04/10/2025 | Serhii Sokyrko | First version of portfolio and structure of the document | Finished |
| 2.0 | 17/10/2025 | Serhii Sokyrko | Updated planning, added new FRs and NFRs, process description for sprint 2,3,4 | Finished |

## 1. Context Description

Before the start of this project, there was no scalable technical foundation for hosting a large-scale, gamified competition such as World Cup Drinking—a concept demonstrating how thousands of users could participate simultaneously in real-time social challenges.

The improvement opportunity lies in designing and implementing a cloud-native, event-driven microservice architecture that can:
• handle thousands of concurrent user interactions with minimal latency;
• remain observable and maintainable under realistic loads;
• comply with modern quality standards for scalability, security, and data protection.

The system is built as a walking skeleton: a minimal but complete vertical slice connecting frontend, backend, and infrastructure. It demonstrates how messages flow from client actions through an ingest service, event bus (Redpanda), projection layer, and finally into a Redis-based leaderboard displayed on the frontend. This foundation will evolve in later sprints into a fully functional global competition platform.

GitHub – Individual Semester 6 / WCD Platform

# 2. Functional and Non-Functional Requirements

## 2.1 Functional Requirements (FRs)

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| SPRINT 1 FUNCTIONAL REQUIREMENTS (COMPLETED - Implementation) |  |  |  |
| FR-1 | User Presence Tracking | The system shall track each user’s online/offline status in real time using heartbeats. | High |
| FR-2 | Leaderboard Generation | The system shall generate and update a global leaderboard of active users. | High |
| FR-3 | Event Ingestion | The backend shall ingest user actions ('join', 'drink', etc.) as messages through Redpanda. | High |
| FR-4 | Analytics Data | The system shall store anonymized metrics about user participation (e.g., average activity). | Medium |
| FR-5 | Health Monitoring | Each service shall expose /health endpoints for Prometheus monitoring. | Medium |
| FR-6 | Manual Heartbeat Trigger | The frontend shall allow sending manual heartbeats for testing latency and TTL. | Low |
| FR-7 | Cloud Deployment | The complete stack shall run on a public VM or cloud platform (e.g., Fly.io). | Medium |
| FR-8 | Multi-region Extension | The system shall support configuration for multiple geographic regions in later sprints. | Low |
| SPRINT 2 FUNCTIONAL REQUIREMENTS (PLANNING - Documentation Phase) |  |  |  |
| User Authentication & Profiles: |  |  |  |
| FR-9 | User Registration | Users can create accounts via email or OAuth2 | High |
| FR-10 | User Login | Users can authenticate and maintain sessions | High |
| FR-11 | Password Reset | Users can reset forgotten passwords via email | Medium |
| FR-12 | Profile Creation | Users can create and customize profiles | High |
| FR-13 | Avatar Upload | Users can upload profile pictures (max 5MB) | High |
| FR-14 | Profile Viewing | Users can view own and others' profiles | High |
| KYC Verification: |  |  |  |
| FR-15 | KYC Verification | Users verify identity via Veriff (passport/ID) | High |
| FR-16 | Verification Management | Admins can review verification requests | Medium |
| Mobile Application: |  |  |  |
| FR-17 | Mobile App | Native iOS/Android app (React Native) | Critical |
| FR-18 | Push Notifications | Users receive push notifications for events | High |
| FR-19 | Camera Integration | Capture ID/selfie photos in app | High |
| Competition Management: |  |  |  |
| FR-20 | Competition Creation | Admins can create and configure competitions | High |
| FR-21 | Competition Registration | Users can register for competitions | High |
| FR-22 | Live Leaderboard | Real-time leaderboard with WebSocket updates | High |
| FR-23 | Competition Results | Finalized results, winner announcements | Medium |
| Social Features: |  |  |  |
| FR-24 | Friends List | Users can add friends, see activity | Medium |
| FR-25 | Teams/Squads | Users can create and join teams | Medium |
| FR-26 | In-App Chat | Team members can chat in real-time | Low |
| Admin Features: |  |  |  |
| FR-27 | Admin Dashboard | Web-based admin panel for management | Medium |
| FR-28 | User Moderation | Admins can ban/warn users | Medium |
| Competition Advanced Features: |  |  |  |
| FR-29 | Competition Chat | Real-time group chat with emojis, images, reactions | High |
| FR-30 | Venue Check-ins | GPS-based check-ins at physical venues | Medium |
| FR-31 | Photo Sharing | Users share drink photos during competitions | Medium |
| FR-32 | Live Activity Feed | Real-time feed of competition activity | Medium |
| FR-33 | Achievements/Badges | Users earn badges for milestones | Medium |
| Predictions & Monetization: |  |  |  |
| FR-35 | Predictions | Users predict competition outcomes | Low |
| FR-36 | Entry Fees | Competitions can require entry fees (Stripe) | Medium |
| Content Moderation: |  |  |  |
| FR-38 | Content Moderation | Users can report inappropriate content | High |
| SPRINT 3-4 ADDITIONAL FEATURES (FUTURE PLANNING) NOTE: FR-34 (Referral System) and FR-37 (Premium Subscription) have been moved to Sprint 3/4 to maintain consistency with database design and keep Sprint 2 focused on core platform functionality. |  |  |  |
| Social & Engagement: |  |  |  |
| FR-39 | User Stories | 24-hour ephemeral stories (Instagram-style) | High |
| FR-40 | Rival System | Mark users as rivals, personal leaderboard | Medium |
| FR-41 | Squad Wars | Team competitions with cumulative scores | High |
| FR-42 | Spectator Mode | Non-competing users watch competitions live | Medium |
| FR-43 | Extended Stats | Rich user profiles with detailed statistics | Medium |
| Gamification: |  |  |  |
| FR-44 | Daily Challenges | Daily mini-tasks to earn bonus points | High |
| FR-45 | Streak System | Track consecutive days of activity | High |
| FR-46 | Power-Ups | Earn/buy power-ups for advantages | Medium |
| FR-47 | Loot Boxes | Random rewards for milestones | Low |
| FR-48 | Leaderboard Tiers | Bronze/Silver/Gold/Diamond rank tiers | Medium |
| Competition Features: |  |  |  |
| FR-49 | Competition Templates | Pre-made competition formats | Medium |
| FR-50 | Venue Discovery | Find nearby bars, see deals, partnerships | High |
| FR-51 | Event Calendar | Browse competitions in calendar view | Medium |
| FR-52 | Trending Competitions | Highlight popular competitions | Low |
| Customization: |  |  |  |
| FR-53 | Custom Avatars/Themes | Unlock custom avatar styles, app themes | Medium |
| FR-54 | Notification Preferences | Granular control over push notifications | High |
| FR-55 | Language Localization | Support multiple languages (EN, NL, DE, ES, FR) | Medium |
| FR-56 | Accessibility Features | Screen reader, high-contrast, font size | Low |
| Monetization & Business: |  |  |  |
| FR-57 | Premium Subscription Tiers | Free, Premium (€4.99), VIP (€9.99) tiers | Medium |
| FR-58 | Sponsored Competitions | Brands sponsor competitions with prizes | High |
| FR-59 | In-App Purchases | Buy virtual items (power-ups, themes, etc.) | Medium |
| FR-60 | Affiliate Referrals | Users earn commission for paid referrals | Low |
| Advanced Features: |  |  |  |
| FR-61 | AI Predictions | ML model predicts winners | Low |
| FR-62 | Voice Chat Rooms | Live voice chat during competitions | Low |
| FR-63 | AR Selfies | Snap AR selfies with drink-themed filters | Low |
| FR-64 | Blockchain NFT Badges | Issue winner badges as NFTs (optional) | Very Low |
| FR-65 | Live Streaming | Stream competition to Twitch/YouTube | Low |
| FR-66 | Smart Watch App | Apple Watch / Wear OS companion app | Low |
| Safety & Community: |  |  |  |
| FR-67 | Drinking Safety Features | Max drinks warning, BAC estimator, Uber integration | High |
| FR-68 | Community Guidelines | Clear rules, moderation enforcement | High |

## 2.2 Non-Functional Requirements (NFRs)

| ID | Category | Requirement | Measurable Target |
| --- | --- | --- | --- |
| SPRINT 1 NFRs |  |  |  |
| NFR-1 | Performance | 95% of requests should complete within 100 ms. | p95 < 100 ms under 1500 RPS |
| NFR-2 | Scalability | The architecture must support horizontal scaling via container replicas. | Verified by k6 cloud tests |
| NFR-3 | Availability | Core services must achieve at least 99.5% uptime. | Monitored via Grafana alerts |
| NFR-4 | Security | All endpoints must use TLS and API key or token-based auth. | OWASP Top 10 compliant |
| NFR-5 | Observability | Metrics and traces must be exposed to Prometheus/Grafana. | 100% endpoints instrumented |
| NFR-6 | Maintainability | Services should be independent, small, and deployable separately. | < 500 LOC per service, CI/CD verified |
| NFR-7 | Compliance | Data handling must comply with GDPR (anonymization, minimal retention). | Verified via data classification checklist |
| NFR-8 | Cost Efficiency | Entire setup must operate within a zero-budget or student-tier cloud plan. | < €60/month cloud estimate |
| SPRINT 2 NFRs |  |  |  |
| NFR-9 | Mobile Performance | App launch time <2s on mid-range devices | Cold start measured |
| NFR-10 | Mobile Performance | UI interactions <100ms latency | Frame rate 60fps |
| NFR-11 | Chat Performance | Message delivery <500ms p95 | WebSocket ping monitored |
| NFR-12 | Chat Scalability | Support 100+ concurrent users per chat room | Load tested |
| NFR-13 | Image Upload | Image upload <5s for 5MB file | p95 latency measured |
| NFR-14 | Database Performance | PostgreSQL queries <50ms p95 | Query analysis |
| NFR-15 | Data Persistence | 99.99% data durability (no message loss) | Backup tested |
| NFR-16 | Offline Support | App functions offline, syncs when online | Tested manually |
| NFR-17 | Push Notifications | 99% delivery rate within 30s | Measured via Expo |
| NFR-18 | App Store Approval | Pass iOS App Store and Google Play review | Submitted & approved |

# 3. Process Description

## 3.1. Sprint 1

### Phase 1 – Research and Architecture Design

At project kickoff, several architectural patterns were compared: monolith, modular monolith, and microservices. Because the goal is worldwide scalability and team-independent development, the microservice + messaging approach was selected. During technology evaluation for the event bus, Redpanda was chosen over Apache Kafka for this student project.

Decision: Redpanda (Kafka API-compatible)
• Single-binary C++ implementation → simpler local/cloud deployment via Docker Compose; no ZooKeeper and lower ops burden.
• Full Kafka API compatibility → keeps the Kafka ecosystem (producers/consumers, partitions, consumer groups) without extra complexity.
• Lower resource footprint → better fit for a zero-budget VM while preserving a path to multi-partition scaling.
• Clear upgrade path → migration to managed Kafka possible later with minimal code changes.

C4 diagrams (Context, Container, Component) were created to visualize service boundaries and communication flow. Non-functional requirements were explicitly defined (performance p95 < 100 ms, availability 99.5 %, GDPR compliance). An Architecture Decision Record (ADR) documents this choice and links to the Technology Justification note.

### Phase 2 – Technology Evaluation and Prototype Setup

A local environment was implemented using Docker Compose, containing:
• Gateway (Traefik) for routing + TLS
• Ingest Service (Spring Boot) publishing GameActionV1 events to Redpanda
• Projector Service (consumer → updates Redis ZSET/HLL)
• Query Service (serves leaderboard and metrics; SSE for live updates)
• Redis, Prometheus, Grafana, and k6

This stack validates end-to-end communication, serialization, and observability. It also allows fast iteration and measurement of latency under load while keeping deployment cost-free.

### Phase 3 – Observability and DevOps Foundation

Prometheus + Grafana dashboards were configured to monitor p50/p95 latency, RPS, Redis operations, and service health. A GitHub Actions pipeline automates build, test, containerization, and deployment to a free cloud VM. k6 baseline and spike tests verified stability up to ≈1500 RPS with zero errors and p95 < 100 ms locally. This phase proved the architecture is both observable and verifiable via continuous integration.

### Phase 4 – Security and Data Considerations

Security by design was introduced early:
• API key authentication on ingest endpoints
• Rate limiting (Bucket4j)
• TLS via Traefik
• Pseudonymized user IDs
Sensitive logs were redacted, and secrets managed through GitHub Actions Secrets. Data classification identified non-personal event data stored temporarily and anonymized leaderboard aggregates for analytics. These decisions balance GDPR compliance, performance, and operational simplicity within a student budget.

Note: The Gateway (Traefik) component is defined in the architecture but not yet implemented. Additionally, the C4 architectural diagrams (Context, Container, Component, and Code views) are planned deliverables and will be added to the portfolio in later iterations once finalized. The GitHub repository containing all implemented services, Docker Compose configuration, and CI/CD workflows is available here:
GitHub – Individual Semester 6 / WCD Platform

## 3.2. Sprint 2

### Phase 1 - Cloud Deployment and Infrastructure

The platform is deployed to a production cloud environment (Fly.io) to validate real-world performance and enable stakeholder access. All three microservices (ingest, projector, query) are containerized and deployed with proper health checks and auto-restart capabilities.

Key Activities:

- Deploy all services to Fly.io cloud platform

- Configure managed Redis (Upstash) and Redpanda Cloud

- Set up production environment with secrets management

- Enable public HTTPS endpoints with automatic TLS certificates

- Establish Infrastructure as Code (fly.toml configurations)

Decision: Fly.io chosen over AWS/DigitalOcean for cost-efficiency (€25/month vs €85/month) and simplicity, while maintaining portability through Docker containerization. This decision is documented in ADR-003.

### Phase 2 - Security Implementation

Authentication is upgraded from basic API keys to industry-standard JWT tokens with proper expiration and refresh token mechanisms. The CI/CD pipeline is enhanced with automated security scanning to catch vulnerabilities before deployment.

Key Activities:

- Replace API key authentication with JWT tokens (15-minute expiry)

- Implement /auth/login and /auth/refresh endpoints

- Add Spring Security with JWT validation filter

- Integrate OWASP Dependency-Check in GitHub Actions

- Add Trivy container vulnerability scanning

- Enable CodeQL SAST (Static Application Security Testing)

- Configure automated security scans to fail builds on high-severity issues

Outcome: All services require valid JWT authentication. Security vulnerabilities are detected and blocked automatically in the CI/CD pipeline before reaching production.

### Phase 3 - Documentation and Architecture Analysis

Architectural decisions are formally documented using Architecture Decision Records (ADRs), providing rationale and trade-offs for key technology choices. The OWASP Top 10 security framework is applied to analyze and mitigate common web application vulnerabilities.

Key Activities:

- Create C4 architecture diagrams (Context, Container, Component levels)

- Document three Architecture Decision Records:

  - ADR-001: Event Bus Selection (Redpanda vs Kafka)

  - ADR-002: Data Store Selection (Redis vs PostgreSQL)

  - ADR-003: Cloud Platform Selection (Fly.io vs AWS)

- Complete OWASP Top 10 (2021) security analysis

- Create threat model using STRIDE methodology

- Document GDPR compliance approach and data classification

- Justify data storage technology choices with performance benchmarks

Outcome: Architecture is well-documented with clear rationale. Security risks are identified and mitigation strategies are defined. Data handling complies with GDPR principles (data minimization, anonymization, retention policies).

### Phase 4 - Testing and Quality Assurance

Code quality is measured and enforced through automated coverage reporting. The testing suite is expanded to achieve minimum 60% code coverage across all services.

Key Activities:

- Configure JaCoCo code coverage tool

- Write unit and integration tests for core components

- Achieve 60% minimum code coverage (target: 70%)

- Add coverage reports to CI/CD pipeline

- Configure build to fail if coverage drops below threshold

## 3.3. Sprint 3

### Phase 1 - Auto-Scaling and Cloud Maturity

The platform demonstrates horizontal scalability by implementing and validating auto-scaling capabilities. Services automatically scale up during traffic spikes and scale down during low activity, optimizing both performance and cost.

Key Activities:

- Configure Fly.io auto-scaling based on CPU thresholds (>70% triggers scale-up)

- Deploy to multiple geographic regions (EU + NA) for global distribution

- Conduct load tests at 5,000 RPS to trigger auto-scaling

- Measure and document scale-up time (target: <30 seconds)

- Capture Grafana metrics showing replica count changes during scaling events

- Validate latency remains stable (p95 <100ms) during scaling

Outcome: Services automatically scale from 2 to 4+ instances under load, maintaining performance SLOs. Auto-scaling behavior is documented with timestamped evidence.

### Phase 2 - Security Testing and Validation

Comprehensive security testing is conducted using both automated tools (OWASP ZAP) and manual penetration testing techniques. All high-severity vulnerabilities are remediated before proceeding to Sprint 4.

Key Activities:

- Run OWASP ZAP automated security scan against deployed services

- Fix all high-severity and medium-severity vulnerabilities

- Conduct manual penetration testing (5+ attack scenarios):

  - Authentication bypass attempts

  - Rate limit bypass

  - JWT token manipulation

  - Input injection (SQL, XSS, log injection)

  - Authorization testing (access control)

- Add OWASP ZAP DAST (Dynamic Application Security Testing) to CI/CD

- Document all findings and remediations in security test report

Target: Zero high-severity vulnerabilities, documented evidence of security testing.

### Phase 3 - Observability and Resilience

Distributed tracing is implemented to provide end-to-end visibility across the microservices architecture. Chaos engineering tests validate the system's ability to recover from failures.

Key Activities:

- Integrate Jaeger distributed tracing with OpenTelemetry

- Trace requests across full event flow: Frontend → Ingest → Redpanda → Projector → Redis → Query

- Achieve 90%+ trace coverage for all API requests

- Conduct chaos engineering tests:

  - Kill Redis container during active load (test message replay)

  - Kill projector service (test consumer group recovery)

  - Simulate network partition

- Measure and document recovery times (RTO/RPO)

- Implement circuit breaker pattern using Resilience4j

Outcome: System demonstrates resilience under failure conditions. Recovery times are measured and meet targets (RTO <15 min, RPO <5 min).

### Phase 4 - GDPR Implementation and Data Compliance

GDPR compliance moves from documentation to implementation. API endpoints are created to support user rights (access, deletion, anonymization).

Key Activities:

- Implement GET /api/user/{id}/data - export all user data

- Implement DELETE /api/user/{id} - right to deletion (GDPR Article 17)

- Implement POST /api/user/{id}/anonymize - data anonymization

- Test GDPR endpoints with sample user data

- Document data retention policies and implement automated cleanup

- Conduct Privacy Impact Assessment (PIA)

Outcome: Platform is GDPR-compliant with functional endpoints supporting user data rights.

Phase 5 - Performance Benchmarking and Validation

Comprehensive performance testing validates that the system meets all non-functional requirements (NFRs) under realistic cloud conditions.

Key Activities:

- Run k6 load tests at 5,000 RPS in cloud environment (not just local)

- Benchmark Redis operations (target: p95 <10ms, 10k ops/sec)

- Compare Redis vs PostgreSQL for leaderboard queries (quantitative evidence)

- Document Total Cost of Ownership (TCO):

  - Current monthly costs (Fly.io, Redis, Redpanda)

  - Cost per 1M requests

  - Comparison: Fly.io vs AWS vs GCP

- Create Quality Attribute Validation Report with evidence for each NFR:

  - Performance: k6 results (p95 latency <100ms)

  - Scalability: Auto-scaling evidence

  - Availability: 7-day uptime report (99.9%+)

  - Security: ZAP scan results

## 3.4. Sprint 4

### Phase 1 - Advanced Authentication and Authorization

Authentication is upgraded to OAuth2, allowing users to log in with Google or GitHub accounts. This demonstrates integration with third-party identity providers and follows industry best practices.

Key Activities:

- Integrate Spring Security OAuth2 client

- Configure Google OAuth2 provider

- Configure GitHub OAuth2 provider

- Implement OAuth2 callback handling and JWT issuance

- Add role-based access control (RBAC) with admin/user roles

- Test OAuth2 flow end-to-end

- Document OAuth2 integration guide

Outcome: Users can authenticate via Google or GitHub. JWT tokens are issued after OAuth2 callback, maintaining existing security model.

### Phase 2 - Event Sourcing and Advanced Architecture

Event Sourcing pattern is implemented to store all events permanently, enabling event replay and temporal queries. This demonstrates advanced architectural pattern knowledge and provides audit trail capabilities.

Key Activities:

- Design event store using Redis Streams (or dedicated append-only log)

- Implement event replay mechanism to rebuild projections

- Add temporal query capability (get leaderboard state at time T)

- Document event schema evolution strategy

- Create architecture documentation explaining event sourcing benefits and trade-offs

Outcome: All events are stored permanently with event sourcing pattern. System can rebuild leaderboards from event history, demonstrating architectural maturity.

### Phase 3 - SLO/SLI Monitoring and Production Readiness

Service-Level Objectives (SLOs) and Service-Level Indicators (SLIs) are formally defined and monitored. Alerts are configured to notify when SLOs are breached, enabling proactive incident response.

Key Activities:

- Define SLIs: availability, latency (p95, p99), error rate

- Define SLOs: 99.9% availability, p95 <100ms, error rate <1%

- Calculate error budgets (0.1% failure allowance = X minutes/month)

- Create Grafana SLO dashboard

- Configure alerts on SLO breaches (email/Slack)

- Document SLO/SLI definitions and rationale

Outcome: Production-grade monitoring with clear SLOs. Team receives alerts when service degrades below acceptable thresholds.

### Phase 4 - Advanced Load Testing and Stress Testing

Final performance validation under extreme conditions. The system's breaking point is identified, and long-term stability is verified through soak testing.

Key Activities:

- Soak Test: Run at 2,000 RPS for 1 hour to detect memory leaks

- Stress Test: Ramp load to maximum RPS (8,000+) to find breaking point

- Identify bottlenecks (CPU, memory, Redis, Redpanda)

- Document system capacity envelope

- Create performance optimization report

Outcome: System proven stable for 1+ hour under sustained load. Maximum capacity documented (e.g., "single instance handles 3,000 RPS, cluster handles 12,000 RPS").

### Phase 5 - Security Hardening and Final Audit

Final security hardening is applied. A comprehensive security audit validates that all OWASP Top 10 risks are mitigated.

Key Activities:

- Enable data encryption at rest (Redis RDB encryption)

- Document key management strategy

- Generate OpenAPI/Swagger documentation for all endpoints

- Rerun OWASP ZAP scan (final validation)

- Conduct final penetration testing

- Complete OWASP ASVS (Application Security Verification Standard) checklist

- Document breach response plan

- Create final security audit report

Target: Zero critical vulnerabilities, comprehensive security documentation, 100% OWASP ASVS baseline compliance.

### Phase 6 - Multi-Region Resilience and Disaster Recovery

Multi-region failover is tested to validate disaster recovery capabilities. The system demonstrates ability to survive complete region failure.

Key Activities:

- Simulate EU region failure (shut down all EU services)

- Measure failover time to NA region (target: <60 seconds)

- Verify data consistency post-failover

- Document RTO (Recovery Time Objective) and RPO (Recovery Point Objective)

- Create Disaster Recovery plan with runbooks

- Test backup and restore procedures

Outcome: System survives region failure with minimal downtime (<60s). DR procedures are documented and tested.

### Phase 7 - Documentation and Portfolio Compilation

All evidence, reports, and documentation are compiled into a comprehensive final portfolio demonstrating mastery across all learning outcomes.

Key Activities:

- Create Final Portfolio Document (15-20 pages):

  - Executive summary

  - Architecture evolution (Sprint 1→4)

  - Evidence index linking all artifacts

  - Metrics summary (performance, security, cost)

  - Lessons learned and reflections

- Update all document versions to final state:

  - Performance Test Report V3 (with soak/stress tests)

  - Security Test Report V2 (final audit)

  - Architecture Document V4 (event sourcing, OAuth2)

- Create 10-minute video demo:

  - Architecture walkthrough

  - Live feature demonstrations

  - Metrics validation

- Complete Ethical & Legal Compliance Review

- Prepare final presentation for stakeholders

# 4. Next Steps (Sprint Roadmap)

## 4.1 Sprint 1 – Completed

## Key Achievements:

✓ 3 microservices implemented (Ingest, Projector, Query)

✓ 11,053 RPS sustained throughput, 100% success rate

✓ p95 latency: 3.63 ms (target: <100 ms)

✓ Redpanda + Redis + Prometheus + Grafana integrated

✓ GitHub Actions CI/CD pipeline prototype

✓ Performance validated via k6 load testing

## 4.2 Sprint 2 – Planned

Deliverables Summary:

- Live cloud deployment with public URLs

- JWT authentication implemented

- Security scanning in CI/CD (3 tools: Dependency-Check, Trivy, CodeQL)

- 3 Architecture Decision Records

- C4 diagrams (3 levels)

- OWASP Top 10 security analysis

- Threat model document

- GDPR compliance documentation

- 60%+ code coverage

Expected Grading After Sprint 2:

- LO3 (Scalable Architectures): Beginning (2) - Documented architecture with ADRs and diagrams

- LO4 (DevOps): Beginning (2) - Cloud deployment + automated security scans

- LO5 (Cloud Native): Beginning (2) - Production cloud environment

- LO6 (Security by Design): Beginning (2) - OWASP analysis + threat modeling

- LO7 (Distributed Data): Beginning (2) - Data storage justified + GDPR documented

## 4.3 Sprint 3 – Planned

Deliverables Summary:

- Auto-scaling working and documented with evidence

- Multi-region deployment (EU + NA)

- Distributed tracing (Jaeger) with 90% coverage

- OWASP ZAP security scan (0 high-severity issues)

- Penetration testing report (5+ scenarios)

- Chaos engineering test results

- GDPR API endpoints implemented

- Database performance benchmarks

- Total Cost of Ownership analysis

- Quality Attribute Validation Report (comprehensive evidence)

Expected Grading After Sprint 3:

- LO3 (Scalable Architectures): Proficient (3) - QA validation with quantitative evidence

- LO4 (DevOps): Proficient (3) - Auto-scaling + chaos tests + distributed tracing

- LO5 (Cloud Native): Proficient (3) - Multi-region + TCO analysis

- LO6 (Security by Design): Proficient (3) - OWASP scans + penetration testing

- LO7 (Distributed Data): Proficient (3) - GDPR APIs + performance benchmarks

## 4.4 Sprint 4 – Planned

Deliverables Summary:

- OAuth2 integration (Google + GitHub)

- Event sourcing implemented

- SLO/SLI monitoring with alerts

- Soak test (1 hour stability)

- Stress test (find breaking point)

- Multi-region failover test (<60s RTO)

- Data encryption at rest

- OpenAPI/Swagger documentation

- Final security audit (0 critical vulnerabilities)

- Disaster Recovery plan

- Final Portfolio Document

- Video demo (10 minutes)

- Ethical/Legal compliance review

Expected Grading After Sprint 4:

- LO3 (Scalable Architectures): Advanced (4) - Event sourcing + comprehensive validation + innovation

- LO4 (DevOps): Advanced (4) - SLOs + DR plan + multi-region resilience

- LO5 (Cloud Native): Advanced (4) - Multi-region + cost optimization + cloud-native patterns

- LO6 (Security by Design): Advanced (4) - OAuth2 + comprehensive audit + 0 critical vulnerabilities

- LO7 (Distributed Data): Advanced (4) - Event sourcing + encryption + full GDPR compliance

## 4.5 Sprint 5 – Planned

Final integration and documentation cleanup; run full load test and collect evidence; Prepare final demo and portfolio submission.